This document defines Azure DevOps Modules and Product Backlog Items for GSM Cutover Activity List

# Module 16 – GSM Pre-Cutover Readiness

## [GSM][ADA] Module 16.1 – Pre-Cutover Environment and Configuration Readiness

Description

Verify PROD environment readiness for GSM cutover by confirming environment variables, Azure DevOps Library variable groups, Azure DevOps pipelines, service connections, and Key Vault references are correctly set up and resolvable.

Tasks

Verify environment variables for GSM components

Verify Library variable group linkage for PROD pipelines

Validate Key Vault references resolve successfully

Validate pipeline permissions and service connections

Capture readiness evidence

## [GSM][ADA] Module 16.2 – Kafka Client Identity, Topic Access, and Permissions Readiness

Description

Ensure Kafka identity and permissions required by GSM are established in PROD. No business messages are published during verification.

Tasks

Raise DP ServiceNow request for Kafka Client ID and Identity Pool ID

Obtain access for Topics and Consumer Group

Raise request to add development team to Identity Pool

Confirm producer publish permission

Confirm consumer read and offset commit permission

Validate consumer group registration access

Capture evidence

## [GSM][ADA] Module 16.3 – Databricks SQL Warehouse and Managed Identity Access Readiness

Description

Create GSM-owned Databricks SQL Warehouses and ensure GSM managed identity is created and granted Unity Catalog access.

Tasks

Raise ServiceNow request to create/confirm GSM managed identity

Raise ServiceNow request to grant Unity Catalog access

Track ServiceNow approvals

Create Databricks SQL Warehouse for standard workloads

Create Databricks SQL Warehouse for frequent/intraday workloads

Capture Warehouse IDs

Validate managed identity connectivity

Execute validation queries and capture evidence

## [GSM][ADA] Module 16.4 – Databricks Base and Curated Views Readiness

Description

Confirm required Databricks base and curated views exist and are populated in PROD.

Tasks

Coordinate with TRM teams

Verify base views exist and are queryable

Verify curated views exist

Validate sample data presence

Validate read access for GSM identities

Capture evidence

## [GSM][ADA] Module 16.5 – Portfolio Strategy View Readiness

Description

Confirm portfolio strategy view availability, data freshness, and access.

Tasks

Verify view existence

Validate data freshness

Confirm job scheduling and variables

Capture evidence

## [GSM][ADA] Module 16.6 – MTS Interface Readiness

Description

Confirm MTS files required for GSM are available via SFTP.

Tasks

Confirm SFTP details

Verify file availability

Validate naming and structure

Capture evidence

## [GSM][ADA] Module 16.7 – Deployment Governance and SOM Approval Gates

Description

Ensure quality gates and approval gates are configured for PROD deployments.

Tasks

Coordinate with SOM

Configure quality and approval gates

Validate approvals

Capture evidence

## [GSM][ADA] Module 16.8 – Pre-Cutover Deployment (Services Disabled)

Description

Deploy GSM components to PROD without enabling services.

Tasks

Deploy Infrastructure pipeline

Deploy API pipeline

Deploy UI pipeline

Validate deployments

Confirm services remain disabled

## [GSM][ADA] Module 16.9 – Contract Setup in GSM

Description

Create and configure GSM contracts aligned with ETRM migration.

Tasks

Identify contracts in scope

Create contracts in GSM via configurable SQL scripts

Create scripts for flowpoints, capacities, WGV, decline curves, deal mappings

Validate contracts

Capture sign-off

## [GSM][ADA] Module 16.10 – User Migration and Role / Permission Setup

Description

Migrate users and assign roles and permissions in GSM.

Tasks

Identify legacy users

Create users in GSM via configurable SQL script

Assign roles and permissions

Validate access behaviour

Document access process

## [GSM][ADA] Module 16.11 – Application Access Enablement (Shell Access Management)

Description

Enable GSM access via Shell access management tooling.

Tasks

Raise onboarding request

Configure access policies

Validate authorised and unauthorised access

Capture evidence

## [GSM][ADA] Module 16.12 – WAF Enablement (Pre-Go-Live)

Description

Confirm and enable WAF for GSM UI if required.

Tasks

Confirm requirement

Request WAF enablement

Validate traffic and logs

## [GSM][ADA] Module 16.13 – Operational Readiness and SOM Handover

Description

Complete operational handover to SOM prior to cutover.

Tasks

Deliver KT sessions

Share runbooks

Agree escalation paths

Capture readiness confirmation

# Module 17 – GSM Cutover Execution

## [GSM][ADA] Module 17.1 – Service Enablement During Cutover Window

Description

Enable GSM services during the agreed cutover window.

Tasks

Enable Functions

Enable WebJobs

Enable Kafka processing

Capture evidence

## [GSM][ADA] Module 17.2 – Post-Enablement Smoke Testing

Description

Validate GSM stability post-enablement.

Tasks

UI smoke tests

Validate Functions and WebJobs

Validate Kafka producer and consumer

Review logs

# Module 18 – GSM Post-Cutover Hypercare

## [GSM][ADA] Module 18.1 – Hypercare and User Communication

Description

Provide hypercare support and communicate GSM go-live.

Tasks

Monitor services

Support SOM

Send go-live communication